Minutes of General Committee Meeting

Date : August 11, 2025

Present: Nilss, Pavo, Damo, Steve, Susie, Paul, Linda, Sandy, Thwaitsy

Apologies: Di, Brooksey

Previous minutes accepted by: Nilss and Pavo

President’s report:

- Goobers update – Started today. Pre start meeting with JD and Bec was conducted with Sandy on Monday morning. Estimated construction time of 2 weeks

- Pineocchio rebuild has been finished and Damo has signed off on the work. Payment has been made. Trail is still closed due to heavy rains. Nilss has reported to Woodlands on a few minor repairs needed following all the rain. Look to open in approx. 2 weeks, or as advised by Woodlands.

Ongoing business:

Sandy – DBCA

- In the process of conducting trail audit of all trails in the capes region, not only MTB trails.

Prioritise high volume trails, trails near waterways, trails affected by erosion and signage requirements. Looked at Chimney Trail, Wharncliffe Mill, Thumper so far and have started assessing 10 Mile Brook Dam.

Assessing walk trails as a priority due to a new Visitors Brochure being developed in association with the Leeuwin National Park and looking into visitor access into and out of RAC Park due to ongoing feedback from RAC visitors about losing their way.

- New toilets – Darren and Glenn to advise. Currently have staff on leave. Work due to recommence mid August, finishing early September.

- On Sandy’s request, she was given a brief overview of MRORCA process regarding our annual maintenance program; trail audit, tender process, timing, maintenance schedule etc

- Trail adoption agreement – MRORCA and Sandy to have annotated existing document to consider amendments. Susie and Damo to liaise and report back mid September. Organise meeting with Sandy closer to the time.

MRORCA would like the document to address use of trails by other user groups – ie schools groups. Effective communication between DBCA and the club around approvals process, payment etc

5.Signage – Sandy noted that she was not happy with the process of MRORCA installing a maps on the existing plinth at the start of Fluid (downhill). We explained that it was a one off trial intended to see the feasibility of using existing plinths. This was agreed to previously by the Committee.

New Business

- Nilss intends to conduct a spring membership drive. Looking into automatic renewal through the website – opt in/opt out options. Currently sits at 143 members. FB following of 3100

- Coaching –

New program still set to start beginning of Term 4.

Linda has asked for input from Committee to finalise letter out to new participants. Susie and Karl to provide.

Henry and Kirsty have come on board as new coaches bringing the total to 12

Jerseys – design has been finalised, demo run in the pipeline. Order jersey when enrolling. Some delay in receiving – expected time 4-6 weeks after commencement of term

Current wait list 80 for Grommets and 25 for Lil Miss Orcas

Coaches meeting scheduled for 21 August

End of term BBQ to be held 18 September

Nannup MTB Club visit to Margaret River – RAC Park 2-4pm get together

Linda is planning a trip to Nannup with a group of Lil Miss Orcas in conjunction with Ontrack. Charging $50pp to cover cost of using the On Track shuttle rig.

- Trees down. Need to communicate with DBCA on this, advising if any have been cleared 	as a matter of courtesy so it isn’t actioned.

Treasurer’s report:

- Business Extra account - $29,742.16($55,805.14)

- Term Deposit $30,000

Ins – Lions Club donation $1500, The Hairy Marron Trail Sponsorship $1250.00, M&B Sales $1250.00, DBCA $6000 Annual Trail adoption Agreement, Yahava Coffee $312.50 Trail Sponsorship, Acacia Hill $1250 Trail Sponsorship, Mitre 10 $1250 Trail Sponsorship, $1000.55 Subscriptions (memberships/coaching)

Outs – Woodlands $2794.00 – Paper Trail, $5,588.00 – Loosey Goosey, $29,249.00 Pineocchio,

St John Ambulance - $610.50 – XCO event, Redgate Signage $308.00

Outstanding invoices - $8,971.00

DBCA – Event levy – WAGE – has been approved for payment

Trail sponsorships - MR Scaffold, Empire – waiting for confirmation of trail, Settlers – has been approved for payment, CBCo, Life Cycle, On track?

Meeting closed 7.35pm